### SOP: First-Time Deployment of a New Application to the Operations Center

Document ID: OPS-SOP-NEWAPP-001
Applies to: All DevNest product teams and Platform Ops
Environment: DevNest Cloud (prod + pre-prod)
Change Type: Net-New Application Onboarding
Risk Tier: Defaults to Tier-1 until assessed; Tier-0 requires CRO sign-off.

## 1) Purpose

Process for onboarding and deploying a new application into DevNest production environment, ensuring:

- Safe integration with shared services

- Validated blast radius and dependency accuracy

- Audit-defensible change management

- Operational readiness including monitoring, runbooks, KRIs, and ownership

## 2) Scope

Cvers the first ever deployment of a new product service or microservice group into:

- Production

- Pre-production environments that are production-connected

  - e.g., shared NoSQL, shared IAM

- Does not apply to routine deployments to an already-onboarded application.

  - Those follow OPS-SOP-DEPLOY-002.

## 3) Roles & Responsibilities (RACI)

## 4) Preconditions / Entry Criteria

All items must be complete before scheduling Day-0 deployment.

### 4.1 Documentation

- Application scope + owner documented in Service Catalog.

- Dependency Map completed and reviewed by Platform Ops.

- Risk Tier assigned (Tier-1 default; Tier-0 if systemic).

- Runbook v1 drafted (startup/shutdown, health checks, rollback, common errors).

- Support boundaries defined (what Ops vs Product handles).

- SLA/SLO targets proposed.

### 4.2 Technical Readiness

- Code in main branch with CI passing.

- Container images built and scanned.

- IaC (Terraform/CloudFormation) reviewed and merged.

- Service tags validated (see §6).

- IAM roles created, least-privilege verified.

- NoSQL tables/streams provisioned with quotas reviewed.

- Edge/WAF baseline ruleset approved.

- Observability instrumentation (logs/metrics/traces) integrated.

## 5) Change Management Requirements

- Change ticket required in ChangeHub:

  - Type: Net-New Application

  - Risk tier, blast radius, rollback plan mandatory

- Peer review mandatory

  - If emergency override is used → deployment is blocked pending CRO approval

- Change window

  - New apps deploy only during standard window unless Tier-0 incident case

## 6) Tagging & Automation Safety (Critical)

Because DevNest automation scopes by tags, incorrect tagging can create systemic blast radius.

### 6.1 Required tags for new apps

Every new service must have:

- product.<line-of-business> (e.g., product.commerce)

- tier.<0|1|2> (temporary Tier-1 until assessment)

- platform.shared=false

- automation.scope=app-only (blocks controlplane rollouts)

- owner.<team>

### 6.2 Forbidden tags for new apps

Do not apply any of these:

- controlplane.*

- platform.shared

- critical.tier0 (unless approved)

### 6.3 Tag validation step

Platform Ops must run:

- scope-lint inventory.yaml --service <newapp>

- automation-dryrun --tags <newapp tags>

Exit criterion: Dry run must show only the new app in scope.

## 7) Step-By-Step Procedure

### Phase 1: Intake & Scoping (T-10 to T-5 business days)

- Submit Net-New Application Onboarding Form

  - app name + owner

  - intended LOB

  - risk tier proposal

  - dependency list

  - data classification

- Platform Ops review meeting

  - validate shared-service dependencies

  - confirm tag set

  - identify systemic collision risks

- Security/GRC review

  - IAM roles, PAM needs, edge exposure, data sensitivity

- Storage review

  - NoSQL design, indexes, quota, expected R/W patterns

- Approve move to pre-prod onboarding

Output: Approved onboarding plan + change ticket opened.

### Phase 2: Pre-Production Onboarding (T-5 to T-2)

- Provision infrastructure via IaC

  - VPC/net permissions

  - compute (K8s namespace/ECS service)

  - NoSQL tables/streams

  - secrets in vault

- Register service in DNS/Discovery

  - create app-scoped discovery records

  - validate records resolve to test endpoints

- Configure Edge/WAF (pre-prod)

  - baseline ruleset

  - rate limiting thresholds

  - bot score/challenge parameters

- Integrate IAM

  - workforce/admin roles

  - service-to-service token policies

- Instrument Observability

  - service dashboards created

  - SLO alerts configured

  - logs searchable in central stack

- Run pre-prod deployment

  - cicd deploy --env preprod --scope app-only

Exit criteria

- pre-prod health checks green

- edge/WAF rules stable

- NoSQL throughput within bounds

- dashboards show correct signals

- rollback tested once in pre-prod

### Phase 3: Go-Live Readiness Review (T-2 to T-1)

- Operational Readiness Review (ORR)

  - PSO + POL + SRE + Security in 45-min gate

- Confirm:

  - runbook v1 complete and accessible

  - on-call rotation defined

  - escalation paths confirmed

  - KRIs/KPIs defined (see §9)

  - rollback plan real and time-boxed

- Approve production window

Output: ORR approval recorded in change ticket.

### Phase 4: Production First Deployment (Day 0)

Participants on bridge: Primary Service Owner, Primary Operations Lead, SRE on-call, IC, Security on standby

- Start change bridge

  - IC opens incident channel (even if not an incident)

  - POL confirms scope lint passed

- Freeze unrelated deploys in same LOB for window

- Deploy to production

  - cicd deploy --env prod --scope app-only

- Validate service discovery

  - check internal DNS resolution

  - verify no cross-service record edits

- Validate edge/WAF

  - confirm ruleset version matches approved SHA

  - run synthetic traffic tests

- Health checks

  - app liveness/readiness

  - dependency calls to IAM, NoSQL

- Enable traffic gradually

  - 5% → 25% → 50% → 100%

  - observe retries, latency, throttling

- Declare stable

  - 30 minutes at 100% traffic without SLO breach

Exit criterion: PSO + POL sign go-live complete.

### Phase 5: Post-Deployment Monitoring (Day 0 to Day 7)

- Enhanced monitoring mode (72 hrs)

  - no config changes without POL approval

- Daily health check summary to Ops Center

  - key KRIs / incidents / anomalies

- Week-1 retrospective

  - confirm risk tier finalization

  - tune alerts/thresholds

  - update run-book v1 → v1.1

## 8) Rollback Procedure (First Deployment)

Rollback must be executable even if Identity or Edge are degraded.

- Trigger rollback if any are true:

  - P1 incident declared

  - sustained 5xx > threshold

  - NoSQL throttling rising continuously

  - auth failures > 2× baseline

- Rollback command

  - cicd rollback --env prod --service <newapp> --scope app-only

- Disable edge routing

  - revert edge ruleset to previous stable version

- Validate dependency stability

  - confirm no DNS drift

  - confirm NoSQL recovery trend

- Post-rollback comms

  - IC posts summary and time to restore

Rollback must complete in ≤15 minutes for Tier-0 services, ≤30 minutes Tier-1.

## 9) Required KRIs/KPIs (First-Week Set)

New apps must publish and alert on minimum KRIs:

Thresholds must be documented in runbook.

## 10) Evidence & Audit Artifacts

Ops Center retains:

- change ticket + approvals

- ORR checklist

- tag lint report

- CI/CD run logs for deploy + rollback test

- edge ruleset SHA

- NoSQL provisioning plan

- dashboards + alert definitions

- week-1 retrospective action list

## 11) Common Failure Modes & Mitigations

- Mis-tagging Appendix: ORR Checklist (Quick Form)

- Scope

- Service catalog entry complete

- Dependency map validated

- Risk tier assigned

- Safety

- Tags validated + no forbidden tags

- Automation dry run clean

- Two-person approval if Tier-0includes controlplane scope

  - mitigated by mandatory lint + dry run

- NoSQL hot partitions during ramp-up

  - mitigated by staged traffic + quota review

- Edge rules overly strict

  - mitigated by pre-prod synthetic tests + gradual enablement

- Monitoring blind spots

  - mitigated by ensuring telemetry survives NoSQL degradation

- Rollback depends on SSO

  - mitigated by break-glass + out-of-band tooling

## 12) Appendix: Operational Readiness Review Checklist

Scope

- Service catalog entry complete

- Dependency map validated

- Risk tier assigned

Safety

- Tags validated + no forbidden tags

- Automation dry run clean

- Two-person approval if Tier-0

Operations

- Runbook v1 complete

- On-call ownership confirmed

- Rollback tested in pre-prod

Monitoring

- Dashboards created

- KRIs/KPIs defined with thresholds

- Alerts route to correct on-call

Sign-offs

- PSO (Product Service Owner)

- POL (Platform Operations Lead)

- SRE (Site Reliability Engineering)

- Security